| Weaknesses | Responsible Office/ Organization | Resource Estimate (funded/ unfunded/ reallocation) | Scheduled Completion Date | Milestones with Interim Completion Dates | Changes to Milestones | How was the weakness identified? | Status (Ongoing or Complete) |
| --- | --- | --- | --- | --- | --- | --- | --- |
| IA-2 partially implemented; contractors and researchers are not always issued unique credentials. Shared accounts exist for temporary personnel. | ISSO | Reallocation | 05/15/2026 | 04/10: Inventory all contractor accounts, 04/25: Create unique accounts for each contractor, 05/15: Disable shared accounts, enforce unique identification | None | Account review during IA-2 implementation assessment | In Progress |
| AC-3 partially implemented; legacy service accounts lack MFA enforcement. | ISSO | Reallocation | 05/30/2026 | 04/15: Identify all legacy accounts, 05/01: Migrate accounts to IAM roles, 05/30: Enforce MFA on all accounts | None | AC-3 implementation review | In Progress |